TEST STRATEGY

{Modesto bank project documentation}

Author: Ramanpreet Kaur

Date: April 23, 2022

1.	OBJECTIVES	3

2.	STAKEHOLDERS	3

3.	TESTING TEAM ROLES AND RESPONSIBILITIES	4

4.	ASSUMPTIONS AND CONSTRAINTS	4

4.1	ASSUMPTIONS	4

4.2	CONSTRAINTS	5

5.	TESTING RISKS	5

6.	TEST METHODOLOGY	5

6.1	Overall Test Strategy & Techniques	5

6.2	Test Cases and Test Scripts	5

7.	Problem Reporting	6

7.1	Defect Reporting	6

7.2	Defect Severity Classifications	6

7.3	Defect Fix Turnaround from Development	6

8.	TESTING LESSONS LEARNED	6

APPENDIX A - Terminology	8

APPENDIX B – Test Case & Script Template	11

# OBJECTIVES

***How to read this document: All variables in brackets in red would be specific to the project. Remember, this is just a template and does not cover all scenarios. Remove brackets, red text, and this section after you are finished***

This document provides a test strategy for Modesto Bank, Samuel Burer, CEO which intends to be developing a user-friendly, internet banking information system to improve quality and customer experience. The main strategy is that the system is that it allows the multiple executives to maintain and control a record by update, add and delete the information so that information always update over the internet. Also, the company wants a highly secure design that allows simple navigating to various portions of the web after the registration Identity and password have been confirmed.

This test strategy covers the testing guidelines and documents that will be created and executed by the test team. {Insert what is in scope for testing}. {Insert what is out of scope for testing}

# STAKEHOLDERS

The main client for this project is Samuel Burer, CEO. The following project champions represent the stakeholders for their respective organizations and manage all change requests, project changes, and user acceptance testing:

| Name | Organization | Role/Title | Email Address | Phone Number |
| --- | --- | --- | --- | --- |

# TESTINGING TEAM ROLES AND RESPONSIBILITIES

The table below indicates the testing roles and responsibilities on the {Project Name} project. {Depending on the project, the roles may vary but the template below provides a starting point for a variety of tests and roles that would perform them}

| Resources Name | Role | Responsibilities | IT Support |
| --- | --- | --- | --- |
| {Name} | Lead Developer | Monitor, support, and conduct Unit, Development Integration / Component, and Development System tests. | {Name, Role, Phone Number}. I am. Darryl Magana – Google Help Desk Support -204-564-5644 |
| {Name} | Developers | Conduct Unit, Integration / Component, and Development System tests. |  |
| {Name} | DBA | Conducting Data Migration Tests |  |
| {Name} | Lead Analyst | Monitor and support all testing. Conduct Integration, System, Regression, and Acceptance Tests. |  |
| {Name} | Analyst | Monitor and support all testing. Data migration verification Conduct Integration, System, Regression, and Acceptance Tests. |  |
| {Name} | Testers | Conduct Integration, System, Regression, and Acceptance Tests |  |
| {Name} | Users | Conducting User Acceptance Testing and Verifications of the Migrated and Converted data |  |

# ASSUMPTIONSIONS AND CONSTRAINTS

## ASSUMPTIONS

The following are the assumptions surrounding the testing initiative for {Project Name}:

These are some examples of what kind of assumptions might apply to a project but there could be many others depending on the project

- Required testing environments are set up in time and are available for testing for {date}.

- Any vacation time of key members

- Turn around time on decisions from the {stakeholder name or group} on testing deliverables or clarifications will be within {number} business days

- Critical or major defects will be fixed by development within {number} business days or otherwise provided with an estimated delivery date to the Lead Analyst

- Overtime {is/is not} approved for testing for the entire testing initiative

## CONSTRAINTS

The following are the constraints surrounding the testing initiative for {Project Name}:

These are some examples of what kind of constraints might apply to a project but there could be many others depending on the project

- The project will use current processes and technology for testing, which {are/are not} subject to an {internal or external organization. I.e., Deloitte and Touche} audit requirements or {ISO certification, etc.}

- Document any budgetary, solution constraints (browser type/versions), etc. in this section

# TESTING RISKS

| No. | Description | Probability (High, Med, or Low) | Possible Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| 1. | {Risk Name} | (category) | (impact) | Avoid, Accept, Transfer, or Mitigate – provide a description for mitigating |
| 2. | {Risk Name} |  |  |  |
| 3. | {Risk Name} |  |  |  |

# TEST METHODOLOGY

## Overall Test Strategy & Techniques

Outline test strategy and techniques that will be used for this project. The following is an example of a software test initiative.

The overall strategy for this project is to use a testing team and development environment.  The techniques that will be used are as follows:  unit testing, requirements-based testing, system testing, data migration testing, and acceptance testing.

Identify what scope items would be included in each technique used

Identify the order the testing will be done and if it will be done in parallel, consecutive, any dependencies on other phases of testing, environment issues, etc.

Identify environment and data requirements

The test team is responsible for managing all phases of testing with exception of the developer unit and system testing. For definitions of the activities performed in each test phase, refer to Appendix A – Terminology.}

## Test Cases and Test Scripts

All {Project Name} requirements are captured in test cases with appropriate test scripts.

Describe the process for writing test cases/scripts-how they are to be written, how they will be tracked and managed-if a testing tool will be used, how they will be prioritized, if all must be completed etc.

# Problem Reporting

Defect logging and tracking must include comments regarding defect resolution and expected delivery.  As well the reporting on defects by severity and status will be captured using {the name of the defect management tool, which could be a Microsoft Excel spreadsheet}.

## Defect Reporting

Define how the defect reporting process will work.  Will there be a test coordinator? How are the problems logged?

## Defect Severity Classifications

Identify the defect severity classifications that will be used to classify defects during the testing phase:

## Defect Fix Turnaround from Development

The expected turnaround time for a defect classified as:

# TESTING LESSONS LEARNED

At the end of each project, the analyst/testing group will review the testing strategy and testing feedback. The test strategy and test case templates will be updated based on feedback from all testers. Feedback from the testing activities will be presented to the project team at the beginning of the next testing cycle.

Test and defect metrics will be analyzed for any trends and if necessary, the project leadership team will address the issues to reduce the likelihood that the same errors will reoccur.

The test strategy/plan should be reviewed every month by the {team lead} to determine if any items need updating to reflect reality. The analyst/tester team will review any applicable changes.

# APPENDIX A - Terminology

The following terms are used throughout the document and are listed alphabetically {Note, use what makes sense to your organization/project}:

- Acceptance Testing – The team executes an acceptance test on completed applications designed to be identical, or as close as possible, to the anticipated user's environment. Acceptance testing’s goal is to prove that software provides businesses with appropriate business needs and satisfies all specified business rules and business requirements.

This phase can be executed in parallel to System Testing.

- Analyst System Testing - During this phase, the entire system is tested to verify that all functional, information, structural, and quality requirements have been met. A predetermined combination of tests is designed to satisfy management that the system meets specifications when executed successfully. System testing verifies the functional quality of the system in addition to all external interfaces, manual procedures, restart and recovery, and human-computer interfaces. It also verifies that interfaces between the application and the open environment work correctly and that the application functions appropriately with the Database Management System, Operations environment, and any communications systems.

- Boundary Test – To ensure that the data element adheres to the technical solution it is limited to. For example, a dollar value should be between $0.01 to $99,999.99 for a particular field and no value outside that, including characters, is allowed.

- Data Migration Verification - Verify the data migration process worked successfully. Data required to be transferred to the new retailer management solution is defined by 1) Looking at the retention of data needed, 2) How data will be massaged, and 3) How data will be combined/efficiencies made.

The database analyst transfers the data and creates the before and after record count reports. In addition, the DBA documents outages in the data migration recommendation document. If the data migration tool does not have a comparison tool, at the bare minimum take record counts of source tables and compare them to record counts of new tables where applicable. Also, spot-check new data to ensure transformed results are correct and data massaging did not remove necessary information.

- Integration Testing - Integration testing is being done at the component and use case level. This includes high-level integration testing (Components, use cases, services – GUI service integration tests) along with any possible regression tests that can be completed at this stage. At this stage, the software is relatively young, and a comprehensive test should be postponed until the software is determined to be relatively stable.

- Performance Testing - Performance testing validates that both the online response time and batch run times meet the defined performance requirements.

- Regression Testing - To ensure previous code functionality has not changed when a new build is produced, a defined set of test cases should be rerun. These cases will grow as new functionality is added to the application, and the baseline or core set of functions grows. Unit, integration, and system tests are all viable activities for regression testing. In the final phase of a complete development cycle, a full regression test cycle is run; Test cases should be flagged for inclusion in the regression test. Of importance is the consideration of iterative development and the mechanism to release code to testing and simultaneously continue developing code for the next release. Regression tests should be comprehensive, rigorous, and meticulous in detail.

- requirements-based testing – Ensures that all critical business requirements are tested.  As well any of the noncritical business requirements deemed to be crucial will be included.

- System Testing - System testing’s goal is to prove the software functions properly in the complete environment in which it will be used. This refers to all functionalities even these which are not necessarily visible to the end-user. For example, testing interaction between use cases, data transfer between use cases, and overall communication between different parts of the application or between participating applications.

- Unit Testing - Testing individual units (a unit being the smallest testable part of an application) to demonstrate that the program executes per specification and validate the design and technical quality of the application. The focus is on ensuring that the detailed logic within the unit is accurate and reliable according to pre-determined specifications.

There are no specific test suite/case creators per se. Instead, Development would design and execute their unit tests to the use cases and test cases provided by the analyst group to them.

- User Acceptance Testing - UAT is a method for the test team to perform a dynamic level of testing in which all the components that comprise a system are tested to verify that the system functions together as a whole and that it successfully interfaces with external systems. Test Cases mirror business functions across the system and provide simulations of real business activity to confirm the application operates as required. Business users then provide sign-off on the completed testing, which is the final step before a system or application is deployed to a production environment.

UAT is complete only when no critical/showstopper defects remain.

# APPENDIX B – Test Case & Script Template

The following template should be used for all test case scripts

| Test Case: |  |  | Requirement # |  |  |  | PASS/FAIL: |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: |  |  |  |  |  |  |  |  |
| Priority |  |  |  |  |  |  |  |  |
| Test Date: |  |  | Written By: |  |  |  |  |  |
| Completed By: |  |  | Reviewed By: |  |  |  |  |  |

| Test Case – High-level description of what is being tested – test case/scenario |  |
| --- | --- |
|  | (Enter test case details) |

| PRECONDITIONS {these would be any pre-requisite tasks that needed to be run before this test case. } |  |
| --- | --- |
| Id | Description |
| 1. |  |
| 2. |  |

| EXECUTION STEPS (How you are testing the objectives) – test script |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Step | User Action Description | Expected Results | Actual Results | Pass/Fail | Defect # |

| NOTES |  |
| --- | --- |
| Id | Description |