System Requirements Documentation

Version 1.3

July 30, 2026

Modesto Bank Project

Project Participants:

Brandon Miller

Subathra Aravamudhan

Wenjie Li

Jae-Eun Russell

Contact Information

Project Name: Modesto Bank

Project Specifications Document

Project Sponsor: Samuel Burer, CEO

Email: samuel-burer@uiowa.edu

Phone: (319)-335-0931

Participants

| Name | Phone | E-Mail Address | Business Unit Represented |
| --- | --- | --- | --- |
| Brandon Miller | 353-5148 | brandon-r-miller@uiowa.edu | System Development |
| Subathra Aravamudhan | 341-8089 | subathra-aravamudhan@uiowa.edu | System Development |
| Wenjie Li | 353-4734 | wenjie-li@uiowa.edu | System Development |
| Jae-Eun Russell | 358-7636 | jae-russell@uiowa.edu | System Development |

Reference Document(s)

| Date | Version | Author | Document Title |
| --- | --- | --- | --- |

Table of Contents

1	System Request	5

1.1	Business Need	5

1.2	Functionality & Scope	5

1.3	Expected Value	5

1.4	Special Issues & Constraints	6

2	Executive Summary	7

3	Work Plan	9

4	Project Charter	10

5	Risk Analysis	12

6	Economic Feasibility Analysis	15

7	Requirements Specification	16

8	Process Model:  Current Business Process Flows	18

9	Process Model:  Proposed Business Process Flows	19

10	Entity Relationship Diagram	20

11 Screen Mockups	22

12  Potential Improvements	24

Signoff Page

The purpose of this document is to provide you, the stakeholder, with a clear understanding of the requirements identified for the effort.  This document contains the detailed system requirements that have been identified, as well as all of the business requirements necessary to implement the identified solution for this effort.

Please provide your signature (or email approval) to the Project Manager to indicate that you have reviewed and are in agreement with the contents of this document.

Should you have any questions or concerns pertaining to this document, please feel free to contact the Project Manager for additional information or clarification.

Approved:

I have read and agree to the project documentation details.

| Name | Position | Deliverable Point | Signoff | Date |
| --- | --- | --- | --- | --- |
| Samuel Burer | Modesto Bank, CEO | Milestone 1 | SB | 2-18-03 |
| Samuel Burer | Modesto Bank, CEO | Milestone 2 | SB | 3-25-03 |
| Samuel Burer | Modesto Bank, CEO | Milestone 3 | SB | 4-21-03 |
| Samuel Burer | Modesto Bank, CEO | Milestone 4 | SB | 5-8-03 |

- System Request

  - Business Need

To increase efficiency and customer service through the development of a user-friendly, web-based banking information system, which will:

- Allow for maintenance of a centralized database for the managers of Modesto Bank

- Function through an interactive user-friendly website with entry, update, add, and delete options

- Deliver the most recent product information to all managers and officers of Modesto Bank via the internet

  - Functionality & Scope

The system (website & database) will have the following functionalities:

- Equipped to handle four different types of products, namely:

  - Money market products.

  - Credit card products.

  - Mortgage products.

  - Certificate of deposit products.

- Enabled to allow the bank managers to make changes in the products.

- Permits multiple users to be able to access the database at any given time

- Secured website interface that will allow easy navigation of various parts of the site after confirming the login ID and password.

- Update/add/delete functionalities to edit the fields in the database to allow for the most recent information about the products.

  - Expected Value

Tangible:

- Increased customer service by being able to provide the customer with the most up-to-date information.  Rates will be updated in the timeliest fashion.

- Reduction of paper by not having to print and distribute weekly product rate specification sheets

Intangible:

- Recognition of Modesto Bank as a forerunner for incorporating information technology in their central database.

- Increased work efficiency among managers and other top officials

- Less possibility for distortion of product information among the various branches of the bank and the central bank.

  - Special Issues & Constraints

- The completion of the project, including the functioning interactive website, by the second week in May

- This project is expected to end before the peak period of mortgage loans, which coincides with the end of the school year.

- The project team is planning to extend our support of Modesto bank by giving a formal presentation in May after the successful completion of the project.

- The presence of a support team will be available to aid managers in using the interface.  However, since the website requires few skills to navigate and use, the time required for training on the functionality should be relatively small.

- Executive Summary

The strategic plan for the development of this web-based application can be divided into four units. They are;

- Mission statement

- Information technology goals

- Information technology work plan

- Formal presentation and Future support.

Mission statement

The mission of this project is to provide the highest quality of information and support in promoting sensitive information transfer among the various managers through the internet of the Modesto Bank.

Information technology goals

The following goals would be accomplished by pursuing the following standards for the project:

- Login and security standards

- Requirements standards

- Code standards

- Table standards

- Website standards

- Reporting/Form standards

- Testing standards

- Documentation and training standards

.

Login and security standards

This website would be enabled with the following security features:

- A login and password prompt would be built in the “To be” system to enable clients to identify themselves. The password feature of the website would help ensure the security of the site

- The team is aiming to add an extra security feature to the site allowing only certain managers to update the fields

- The team would eventually set cookies on the website for easy navigation of the various links in the site

Requirement Standard

A website with a centralized database for the managers of Modesto Bank will be developed with four different kinds of bank products. These products include:

- The money market accounts

- The certificate of deposit accounts

- The mortgage accounts

- The credit card accounts

Code Standard

The coding style includes the following:

- The code will be clearly commented

- A standard indention of the code will be practiced for future readability of the code

- Include the date for all code pages

Table Standards:

- All the tables would be normalized up to the third normal form

- Primary keys such as the product IDs will be used to uniquely identify the records

- All the products have fields that can be updated by some of the senior managers of the bank

- The tables do not give permission for any fields in the various products to be deleted

- Even though only a few managers are given permission to update the fields of the product all managers  are given permission to view and query  from different fields

- Field independence would be assured in all the tables

Form Standards:

- The font  used would be sans-serif

- Every form would have a title

- All the reports would be both viewable and printable.

Website Standards:

- A easily navigable and user-friendly website would be developed

- Review and update of the fields by the clients would be allowed

- The site would be empowered to carry on the querying and reporting capabilities.

- The website would be compatible with the most commonly used  web browsers, such as “Internet Explorer and ”Netscape”

- The site would be enabled to grow with the company’s expansion.

Testing Standards

- The team members have developed the testing phase with the utmost care. Each part of the program and website would be tested individually and as a group by the team members.

- The testing team would concentrate on the security and functionality of the site

Documentation and training standards

- The documentation of the work inclusive of the past milestones would be placed as a link to the website.

- This is expected to aid in future developments to the website for current and future users.

Information technology work plan

The team members would work together in building a successful project. Any changes to the system or proposed changes would be duly communicated to the client and carried on after receiving the client’s written approval.

Formal presentation and Future support.

A formal presentation of the project would be delivered after the successful implementation of the project. A written document supporting the project is also to be delivered along with the presentation.

- Work Plan

- Project Charter

This document will describes the project’s rules and guidelines that all team members should comply with. The purpose of this project charter is to coordinate group members; match team members’ skills with the project need; and minimize conflicts, misunderstanding, and problems between members as the project progresses.

- Team Structure

The following chart illustrates the proposed team structure of our project.  Each role is defined and assigned to team member as listed in the Staffing Plan table below. The roles will stay consistent throughout the project. The structure is based on the principle that each team member’s skill should match with the needs of the project in order to motivate each individual and fulfill the objectives of the project. In forming the team structure, each team member’s technical skills as well as the interpersonal skills are considered. For example, the persons with most technical experience with information system design were assigned as the System Analysts. Team members who have knowledge about the project’s business aspect will take the role of Business Analyst. The person with strong interpersonal skills is assigned to be liaison with the Client.

- Team Structure Chart

- Table of Staffing Plan

| Role | Description | Assigned To |
| --- | --- | --- |
| Project Manager | Oversees the project and ensures that it meets its objective in time, function, and cost according to the project plan | Brandon Miller |
| Business Analyst | Ensures the system will provide the business with value and meet the business’s requirements | Brandon Miller, Wenjie Li, Aravamudhan Subathra |
| System Analyst | Design the information system and ensure the system conforms to information systems standards | Wenjie Li, Jane Russell |
| Web Site Coordinator | Design the project website | Brandon Miller, Jane Russell |
| Formal Liaison with Client | Communicate and negotiate with the client | Aravamudhan Subathra |
| Official Team Secretary | Create team meeting agenda and coordinates the team members | Aravamudhan Subathra |

- Decision Making

Major decisions, such as the ones that will affect the objectives of the project and thus will involve all team members, will be made on a consensus base. The reason for this is: the project team consists of a small amount of team members and each member’s work is closely related. Therefore, a high level of coordination and understanding between group members is crucial to the success of the project. Majority vote or individual discretion will be used to make minor decisions. This method is more efficient and reasonable for minor decisions that have only negligible affect on the project.

- Work Load

Work load for our project will be distributed mainly based on each team members’ relative expertise. Any members who want to develop some specific skills are also encouraged to work together with the person mainly responsible for that work task. The following list demonstrates the proposed work task distribution among the project team.

Database Design and Maintenance:     Wenjie Li

HTML/Web Design:                               Brandon Miller

SQL/ Instruct via FTP Application:        Aravamudhan Subathra

ASP Application:                                    Jane Russell

Before each milestone, a detailed work plan that describes each person’s work load during that milestone should be discussed and agreed upon among all members. Detailed work load and responsibilities should be addressed as specifically as possible before working on each milestone.

  - Communication and Meetings

Email will be the main tool to communicate among members. We are not going to have regular meetings, however, we are going to use the section time for communication on important topics. We will also frequently meet on an as-needed basis.

  - Peer Evaluation

We will divide the work load based on individual specialties with the individual’s approval.  Therefore we expect every member should complete each part that is assigned by the given time. We will evaluate the quality of the work when we have a meeting.

100% attendance for every meeting is required unless there is a pre-arranged appointment or conflict. Promptness for every email is expected as well.

We expect every member to participate fully in each stage throughout the whole project. If a member misses a meeting or deadline more than once without any notification to other members or does not respond to e-mails two times in a row, a meeting will be set-up with all members to resolve any problems.

  - Interaction with Client

We will update the Client only when major portions of the project have been completed. The Project Manager or Formal Liaison with Client will be the main contact person for our client.

We will try our best to meet the cost that is approved by our customer. However, if we have to go over budget, we will set-up a meeting with our customer and give full explanation about the matter. Then we will let the customer decide whether it goes over budget with full functionalities or curtail some of them that were planned at the initial planning and analysis stages of project. We will try to convince our customer to have full functionalities if they are relevant to the business value, even though it may require going over budget.

- Risk Analysis

Risk Analysis usually reveals important problems that may naturally occur during the course of the project.  Risk management involves risk identification, impact analysis, risk monitoring, and control.

This document identifies the risks in the Modesto Bank project.  A complete analysis of the project requirements has enabled the team members to identify the following risks in the project, which are listed in descending order of severity:

- Schedule conflict among project members

- Incorrect initial project effort estimate

- Shortfalls in externally furnished Data (data given by the bank)

- Continuing stream of requirement changes

- Personnel Shortfalls

- Developing the wrong functions and properties

- Poor system maintainability.

We will analyze these risks, their potential impact on the project schedule, cost, and quality, and how we plan to monitor and control the risks.

- Schedule conflict among project members

Risk identification: As each one of the project members is involved in various tasks, their ability to meet in person with the rest of the group to discuss the problems may be difficult.

Impact Analysis:  Since this project has been planned as a group project, the contribution of each member of the team is very important for the success of the project as a whole. Failing to put in a joint effort will result in a serious impact on Project Schedule and Quality and may also affect delivered functionality.

Risk Monitoring: The team will meet regularly to take stock of the progress achieved by each team member and the overall project objectives.

Risk Control:  During the initial meeting among the project members, the available meeting times between members was discussed .The project members decided to meet once a week during discussion and on an as-needed basis. The team also agreed to use email to communicate about the latest work. In case of severe necessities, the members promised to rearrange their schedule to accommodate the urgent meeting.

Likelihood of Risk: High

- Incorrect initial project effort estimate

Risk identification: The team has used MS Project to plan the project. However, the estimate for the tasks involved is based on the experience of the team members and a “Rule of Thumb” technique has been used.  Thus, this type of estimation could be wrong for some tasks involved.  This is a risk due to erroneous effort estimation and not due to incorrect requirements specification.

Impact Analysis:  Any error in effort estimated will impact the Project Schedule.

Risk Monitoring: The team will closely monitor the effort actually required to complete a task and compare it with the estimated effort and highlight any difference.  The project schedule will require careful monitoring and updating.

Risk Control:  The team will:

- Work extra to complete the project on time.

- Seek innovative methods, such as the use of templates and the re-use of code, to reduce the task time required

Likelihood of Risk: Moderate

- Shortfalls in externally furnished data

Risk Identification: It is possible that the customer has not supplied all details related to the existing system. This may be a serious risk if basic relationships and attributes have been captured incorrectly.

Impact Analysis: This risk will result in changes to the system during acceptance testing by the customer. This will have an impact on Schedule, Quality and Cost.

Risk Monitoring: The requirements given will be reviewed for completeness and missing or incompatible requirements will be brought to the attention of the client.

Risk Control: The system will be developed with flexibility to accommodate minor changes.  Also, the team will work with the client to identify the specific nature of the data.

Likelihood of Risk: Moderate

- Continuing stream of requirement changes

Risk identification: A continuous stream of increased requirements placed by the project sponsor or Modesto Bank after the initial agreement has been solidified.

Impact Analysis   The newly included requirements will pose a threat that would hinder the spirit of the members involved, increase the cost of the project, possibly decrease the quality of the project, and increase the estimated time of completion of the project.

Risk Monitoring: The team will communicate with the project sponsor regarding any changes to the requirements.  Only if time permits will requirement additions be allowed without sacrificing other functionality.

Risk Control: During the first meeting with the client, all the requirements of the project, including the completion date, were discussed in detail. A written document from the client also supports this. It has been agreed that any change in the requirements would result in an impact analysis being conducted to determine the impact on schedule, cost, and the functionality of the project.

Likelihood of Risk: Minimal to moderate

- Personnel Shortfalls:

Risk Identification: The project members were selected based on their ability to handle similar sized projects. The members have worked with others on similar projects and have proved themselves in solving many problems.  However, it is possible that one or more of the members will not be able to deliver the required amount of effort due to several extraneous reasons.

Impact Analysis:  Since the project has been planned with an aggressive schedule, it is very essential that all team members contribute fully. Failing to do so will cause an impact on Project Schedule and Quality (delivered functionality).

Risk Monitoring: The team will meet regularly to take stock of the progress achieved by each team member and the overall project objectives.

Risk Control:  The rest of the group would work extra as members of a team and complete the project on time. However, if the impact is too much to accommodate, then an assessment would be made and brought to the attention of the client, in a professional way to seek a revision in schedule, functionality or both.

Likelihood of Risk: Minimal to Moderate

- Developing the wrong functions and properties

Risk Identification: The application software developed may fail to deliver designed functions and customer requirements.

Impact Analysis   This is an important risk and needs to be closely watched. If this risk is not monitored and controlled, it will result in re-work, delay, poor quality, and client dissatisfaction. The impact is on Quality, Schedule, and Cost.

Risk Monitoring: The team will regularly review, test the work done by each other, and ensure that functions work as designed and required.

Risk Control: Each team member is expected to suggest their opinions and feedback regarding the work of other members before actual delivery of the developed functionality. This review process will greatly reduce the risk of functionality not being delivered.  Also the client will review the deliverables and provide specific feedback, which will then be used by the team in further work. The team members’ background knowledge and team spirit will also aid them in the analysis of the situation and ensure good quality of work.

Likelihood of Risk: Minimal

- Poor system maintainability:

Risk Identification: Though the application developed may meet all the requirements of the customer, it may be developed in such way that making future enhancements to it will be very difficult.

Impact Analysis: This will cause additional wasteful effort in future projects and will also result in the inability to deliver seemingly simple changes quickly.

Risk Monitoring: The team will attempt to design the system in a flexible manner to support future enhancements, and the code will be reviewed to ensure good coding practices.

Risk Control: The team members will walk through the code and review the design to ensure maintainability.

Likelihood of Risk: Minimal

- Economic Feasibility Analysis

- Requirements Specification

The strategic plan for the Modesto Bank project has been developed by the team members of the project according to the information and requirements received from Mr. Burer, the client. After a detailed analysis of the various requirements stated by the client, the team has proposed the following system specifications. Any changes to this specification can be carried out only with the written joint approval of the client and the team members. A special thanks to Mr. Burer from the members of the team for his time and effort in this project.

Executive Summary

The strategic plan for the development of this web based application can be divided   into four units. They are the:

- Mission Statement

- Login & Security Standards

- Salient Features of the New System

Mission Statement

The mission of this project is to provide the highest quality of information and support in promoting sensitive information transfer in the most efficient fashion among the various managers throughout the intranet of the Modesto Bank.

Login and Security Standards:

The website will consist of important and highly sensitive information for the bank, which will require deployment with the following security features:

- A login and password prompt will be built in the “To be” system to enable the client to identify themselves. The password feature of the website will help ensure the security of the site and its information.

- The team is aiming to add an extra security feature to the site allowing only certain managers to update the fields.

- Cookies may be added to the system for easier navigation throughout different areas of the site without requiring additional logins.

Salient Features of the New System

- The system will satisfy the increased need for high speed & efficient information transfer among the different branches of the Modesto Bank

- The system will be enabled to allow multiple people to view different fields of the products at the same time.

- Even though the system will allow multiple users, only a few of the senior managers will be given higher privileges like updating and adding data in the fields.

- Any change in the database will immediately be reflected on the website.

- Details of the different products and the related attributes will be clearly stated

- Easy navigation throughout the site to different products offered by the bank.

Update Fields

- The system will accommodate numerical changes in the fields of the products.

- The system will allow the managers (senior level) to update and add information in the database tables.

- The system will not allow the all branch managers to make changes/updates to the tables or the fields

- Any changes made in the database will be updated immediately, and the changes will be viewable to all the branch offices.

- New product tables may not be added to the system from the website interface.

- The intranet users will not be allowed to update any of the existing products or information in the fields.

Delete Fields

- The system will allow the managers (senior level) to update fields, but not delete them.

- Permission to delete any of the fields in the table will not be allowed for any manager including the senior members.

- The intranet users will not be allowed to delete any of the existing products or information in the fields.

- Process Model:  Current Business Process Flows

- Process Model:  Proposed Business Process Flows

- Entity Relationship Diagram

Database Features

A website with centralized database for the managers of Modesto Bank will be developed with four different types of bank products. The products are:

- The Money Market product that will include the following fields which can be altered by the managers according to the changes in the economy:

- Product ID* - It is field that is used to uniquely identify each one of the product.

- Minimum Balance Range – The lower balance limit for that particular interest rate.

- Maximum Balance Range – The upper balance limit for that particular interest rate.

- Interest Rate – The rate of interest the bank will be paying.

- Compounding Rate – The compounding rate for the product expressed in days.

- Minimum Opening Deposit – Any minimum deposit requirement the bank may have.

- Fees – Any fee amount that the bank may require.

- Initial Offering – The date the product becomes available.

- Expiration – The date of expiration of the product.

- The Mortgage Product includes the following product features which can  be updated according to changes in the economy by specific managers:

- Product ID* - It is field that is used to uniquely identify each one of the product.

- Fixed (Boolean) - The type of interest charged (either fixed for the entire duration of the mortgage or a variable rate.)

- Length – The duration of the mortgage period expressed in years

- Interest Rate- The interest rate charged for the mortgage loan.

- Discount Points - A percentage of the total loan amount that is needed to be paid in order to reduce the interest rate on the mortgage loan.

- Origination Fee %- The percentage fee charged by the bank for various origination costs.

- Minimum. Down Payment % -The minimum  percentage of the total mortgage loan amount to be paid by the clients of the bank in order to purchase the mortgage loan

- Maximum Loan Amount- The limit of total mortgage loan amount that will be approved by the bank.

- Initial Offering – The date the product becomes available.

- Expiration – The date of expiration of the product.

- The Credit Card Products will include the following fields that can be adjusted and viewed by the managers of the Modesto Bank:

- Product ID*- The field used to uniquely identify the products.

- Type –The different types of credit cards offered by the bank, which include the Classic, Student and Platinum cards.

- APR- The annual percentage rate charged for balance on the cards.

- Maximum Credit Limit- The maximum credit limit offered on the different products.

- Eligible for Rewards Program (Boolean) - Expresses whether the card is eligible for the rewards program.

- Initial Offering – The date the product becomes available.

- Expiration – The date of expiration on the product card.

4.  The Certificate of Deposit (CD) includes the following adjustable features:

- Product ID*- The field used to uniquely identify the products.

- Type – The type of CD being offered (fixed or market.)

- Minimum Deposit – The minimum deposit requirement for this CD product.

- Amount – The amount required for this CD (usually either >$100,000 or < $100,000.)

- Term – The length required for this CD product is expressed in years.

- Interest Rate – The rate of interest the bank will be paying.

- Compounding Rate – The compounding rate for the product is expressed in days.

- Initial Offering – The date the product becomes available.

- Expiration – The date of expiration on the product

5.  The Access rights table includes the following features:

- Right-side*- The field used to uniquely identify the right.

- Add – Right for adding data (It indicates with y/n)

- Update – Right for updating data (It indicates with y/n).

- View – right for viewing data (It indicates with y/n).

6.  The Users table includes the following adjustable features:

- Username*- The field used to uniquely identify the users.

- Password – The field entered by each user

- First_name – Users’ first name

- Last_name – Users’ last name

- Department – Users’ department

- Position – Users’ position

- Rights_ID – The field that is defined rights for each user. The reference table is Accessrights.

- 11 Screen Mockups

- 12  Potential Improvements

The following functions could be improved in the current information system as future enhancements:

1. Security.

In the current system, even if a user should login with an appropriate username and password in order to get into the bank intranet site, the site is not completely secure. For instance, if a user copies and pastes the url of one of the manager pages, she/he can go to the same page without login. This problem should be prevented with using cookies or session variables.

2. Data validation

In the current system there is data validation for numeric and date fields for all adding pages, but not for the updating pages. Data validation should be added throughout for all the updating pages in case a user makes a mistake during the updating process.

3. Page Index Function

If there is the page index function in the table view page, the search from dropdown menu does not behave appropriately. For instance, when a user views the all product and goes to the second page, a user can not select any other options from dropdown box.  With this problem, the page index function was removed from the current system.

4. Sort Function

For the column-by sort function, we had to select the exact same table column names as the database. If we named the column name differently for user friendly purpose, the column-by sort does not function appropriately.